TEST RESULT REPORT

DWH Data Quality Testing

Project: AD DQ Scrum Space (SCRUM)

# 1. Summary

During June 12–16, 2026 Data Warehouse (DWH) quality testing was conducted within the AD DQ Scrum Space project (Sprint: DQ Sprint 1). Testing activities were focused on verifying ETL data flows, schema compliance, and data integrity across the LND, DWH, and Data Mart layers. A total of 42 test cases were designed and organized across three test suites: Smoke & Sanity (11 cases), Critical Path (19 cases), and Extended Path (12 cases). Smoke & Sanity, Critical Path and Extended Path test suites were fully executed, achieving 100% coverage of the planned scope. During testing, 14 defects were identified and logged in Jira: 10 defects were discovered through the execution of test cases, while 4 were found independently via exploratory testing. The defects span schema structure issues, ETL row count mismatches, data quality violations, and missing default records. At the next iteration, the following activities are scheduled:

- Defect Verification: Execute a full re-run of the Smoke & Sanity and Critical Path test cases immediately after the development team deploys the fixes for the 14 logged defects.

- Regression Testing: Perform regression testing on the stable data pipelines to ensure no existing functionality was broken during the defect-fixing phase.

# 2. Test Team

| Name | Role | Responsibilities |
| --- | --- | --- |
| Volha Bolatava | Tester | Test case design, test execution, defect reporting, test result documentation |

# 3. Testing Process Description

| Parameter | Details |
| --- | --- |
| Database | PostgreSQL 16.x |
| OS | Windows 11 Enterprise, Version 25H2 |
| Query Tool | DBeaver (SQL-based manual queries) |
| Test Management | TestRail |
| Defect Tracking | Jira (Project: SCRUM — AD DQ Scrum Space) |
| Schemas Tested | s1, s2 (source), lnd (landing), dwh ( data warehouse), dm (data mart) |

## 3.1 Test Approach

All test cases were written against the business rules documented in DWH_schema_description.docx. Testing was conducted following a layered DWH validation strategy, progressing from data ingestion at the source layer through the landing zone to the core DWH layer and finally to the Data Mart. The following test types were applied:

- Smoke & Sanity Testing: Row count reconciliation queries were executed across all table-to-table transitions (Source→Landing, Landing→DWH, DWH→DM) using SQL scripts via DBeaver with dblink connections. Primary key and foreign key not-null validations and uniqueness checks were also performed at this stage.

- Critical Path Testing: Business rule validation was performed manually using targeted SQL queries. This covered attribute mapping correctness, transformation logic (e.g., total cost), validity flag logic (IS_VALID), date field sourcing, and null-equivalent substitutions per the DWH Schema Description document.

- Extended Path Testing: Boundary validations, data type checks, text encoding/format consistency, and performance freshness checks.

## 3.2 Test Execution Timeline

| Date | Tester | Activity |
| --- | --- | --- |
| June 12, 2026 | Volha Bolatava | Test case design: Smoke & Sanity suite (C47–C57, 11 cases) |
| June 13, 2026 (AM) | Volha Bolatava | Test case design: Critical Path suite (C58–C76, 19 cases) |
| June 13, 2026 (PM) | Volha Bolatava | Test case design: Extended Path suite (C77–C88, 12 cases) |
| June 15–16, 2026 | Volha Bolatava | Defect reporting in Jira, defect investigation, evidence capture (screenshots, schema comparisons) |

# 4. New Defects Statistics

A total of 14 defects were identified during the current testing sprint (DQ Sprint 1) : 10 defects were discovered through the formal execution of test cases, while 4 were found via exploratory testing (ad-hoc).

## 4.1 Defects by Priority

| Status | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| Submitted | 0 | 10 | 2 | 2 |
| In Progress (Open) | 0 | 10 | 2 | 2 |
| Fixed / Verified / Closed | 0 | 0 | 0 | 0 |

## 4.2 Defects by Severity

| Status | Critical | Major | Medium | Minor |
| --- | --- | --- | --- | --- |
| Submitted | 4 | 6 | 0 | 4 |
| In Progress (Open) | 4 | 6 | 0 | 4 |
| Fixed / Verified / Closed | 0 | 0 | 0 | 0 |

## 4.3 Defects by Category

| Category | # Defects | Affected Layer |
| --- | --- | --- |
| Schema / Structure Errors | 5 | LND, DWH, DM |
| Row Count Mismatches (ETL Loss) | 4 | LND, DWH, DM |
| Data Quality & Business Logic | 4 | DWH, DM |
| Missing Default Records | 1 | DWH Dimension Tables |
| TOTAL | 14 |  |

# 5. New Defects List

| Jira ID | Priority | Severity | Summary |
| --- | --- | --- | --- |
| SCRUM-26 | High | Major | Column name discrepancy for channel_location attribute between s1.s1_channels and lnd.lnd_s1_channels (missing underscore typo) |
| SCRUM-27 | Low | Minor | channel_name column length in dwh.dwh_channels is set to varchar(50) instead of specified varchar(30) |
| SCRUM-28 | Low | Minor | location_name column length in dwh.dwh_locations is set to varchar(256) instead of specified varchar(100) |
| SCRUM-29 | High | Major | Column name typo in dm.dm_main_dashboard: client_iast_name deployed instead of client_last_name |
| SCRUM-30 | Medium | Minor | total_cost column precision in dm.dm_main_dashboard is set to numeric(16,4) instead of specified numeric(18,4) |
| SCRUM-31 | High | Critical | ETL Row Count Mismatch (data loss/duplication) in the lnd schema for s1 and s2 source tables |
| SCRUM-32 | High | Major | Landing-to-DWH Row Count Mismatch — data loss detected for dwh.dwh_locations table |
| SCRUM-33 | High | Major | Landing-to-DWH Row Count Mismatch — data loss detected for dwh.dwh_channels table |
| SCRUM-34 | High | Critical | Landing-to-DWH Row Count Mismatch — data loss detected for dwh.dwh_sales table |
| SCRUM-35 | High | Critical | Row count validation comparing dwh.dwh_sales to dm.dm_main_dashboard returned FAIL status — data loss present |
| SCRUM-36 | High | Major | Data asymmetry (orphan records) detected in dm_main_dashboard — records without matching DWH_SALES entries |
| SCRUM-37 | Medium | Minor | Inconsistent formatting of null-equivalent labels in location_src_id: mixed use of 'NA' and 'N/A' values |
| SCRUM-38 | High | Critical | Financial calculation mismatch in dm.dm_main_dashboard: total_cost does not match QUANTITY * PRODUCT_COST for multiple records |
| SCRUM-39 | High | Major | Missing default '-1' sentinel records in DWH dimension tables (unknown member rows absent) |

# 6. Recommendations

- Prioritize Critical ETL Fixes: Focus development resources on resolving the 4 Critical defects (SCRUM-31, 34, 35, 38) immediately, as they cause data loss, duplication, and incorrect financial calculations in the Data Mart.

- Enforce Schema & DDL Verification: Establish stricter pre-deployment checks for schema definitions to eliminate typos and data type/length discrepancies (such as column length issues in SCRUM-27 and SCRUM-28) before code reaches the test environment.

- Implement Data Quality Rules for Missing Sentinels: Deploy the missing default '-1' sentinel records (SCRUM-39) across DWH dimension tables to prevent processing errors and preserve referential integrity.

- Establish Automated ETL Reconciliation: Introduce automated alerts and row-count validation checkpoints between the LND, DWH, and DM layers to detect and isolate data loss (like the ones found in SCRUM-32 to SCRUM-35) at earlier execution stages.

# 7. Attachments

The following visualizations summarize the testing results for DQ Sprint 1.

## Attachment 1 — Test Case Distribution by Section and Priority

## Attachment 2 — Defect Distribution by Severity

Attachment 3 — Defect Distribution by Priority

## Attachment 4 — Defect Distribution Across Architecture Layers